EXECUTIVE SUMMARY

- Introduction

The City Government of Panabo, a third class component city in the Province of Davao del Norte was created on March 31, 2001 by virtue of Republic Act No. 9015. It has a total land area of 25,123 hectares, 78.76 percent of which is primarily agricultural. The City is comprised of forty (40) barangays with a total population of 184,599 based on the 2015 census by the Philippine Statistics Authority.

Having been identified as an area for agri-industrialization, the City serves as a gateway to the Province which is thirty-two (32) kilometers away from Davao City and twenty-eight (28) kilometers to Tagum City and is accessible by any means of transportation.

It is envisioned to be a progressive, ecologically balanced, and peaceful agri-industrial City characterized by a friendly, disciplined, empowered, and self-reliant citizenry led by efficient and effective political leaders under transparent governance with sufficient facilities and services as well as social justice and equality to all Panaboans.

The Commission has been implementing risk-based audit in the conduct of its audit services. However, to meet the evolving developments in public governance and fund management, the results-based approach in audit was incorporated. The integration of these approaches through the Financial Audit Manual were applied in the audit of the accounts and operations of the Local Government Unit (LGU).

A financial and compliance audit was conducted on the accounts and operations of Panabo City for CY 2023. The audit consisted of review of operating procedures, evaluation of the LGU’s programs and projects, interview of concerned government officials and employees, verification, reconciliation, and analysis of accounts, and such other procedures considered necessary.

- Financial Highlights

Financial Condition and Operation

The financial condition and performance of the City Government of Panabo for Calendar Year 2023 with comparative figures for CY 2022 are summarized as follows:

| Account Groups | 2023 | 2022 | Difference |  |
| --- | --- | --- | --- | --- |
|  |  |  | Increase (Decrease) |  |
|  |  |  | Amount | % |
| Assets | 5,179,181,642.42 | 5,176,841,983.35 | 2,339,659.07 | 0.05% |
| Liabilities | 1,371,171,503.85 | 1,606,113,633.53 | (234,942,129.68) | (14.63%) |
| Equity | 3,808,010,138.57 | 3,570,728,349.82 | 237,281,788.75 | 6.65% |
| Revenue | 1,791,116,033.63 | 1,815,833,563.55 | (24,717,529.92) | (1.36%) |
| Current Operating Expenses | 1,226,061,784.81 | 1,136,927,728.17 | 89,134,056.64 | 7.84% |
| Transfers and Subsidy From | 1,745,000.00 | 10,612,957.54 | (8,867,957.54) | (83.56%) |
| Transfers and Subsidy To | (32,248,441.16) | (21,104,847.27) | (11,143,593.89) | 52.80% |
| Miscellaneous Income | 2,238,897.66 | 2,218,956.25 | 19,941.41 | 0.90% |
| Surplus (Deficit) for the period | 536,789,705.32 | 670,632,901.90 | (133,843,196.58) | (19.96%) |

In CY 2023, the total assets of the LGU had only increased by P2.339 million or 0.05% due to the receipt of loan proceeds and additions in property, plant and equipment accompanied with the corresponding decrease in inventories held for distribution and consumption as well as prepayments and deferred charges. On the other hand, liabilities decreased by P234.942 million or 14.63% due to the decrease in inter-agency payables as well as deferred real property and special education taxes.

In addition, the decrease in revenues by P24.717 million or 1.36% is mainly attributable to the decrease in the share from internal revenue collections and service and business income. The increase in current operating expenses is primarily due to the increase in payment of personnel services and depreciation.

Of the total realized revenue, P1.856 billion was used to fund the following expenditures appropriated for the City’s operation and the various programs and projects aligned for the year. Comparative information of current appropriations and its corresponding obligation for 2023 and 2022 are as follows:

| Expenditure | 2023 |  |  |
| --- | --- | --- | --- |
|  | Appropriations | Allotment | Obligation |
| Personal Services | 588,953,609.74 | 496,791,583.43 | 496,791,583.43 |
| Maintenance and Other Operating Expenses | 820,628,099.24 | 722,109,621.11 | 719,587,005.11 |
| Capital Outlay | 446,591,954.79 | 446,481,809.94 | 192,508,275.43 |
| Total | 1,856,173,663.77 | 1,665,383,014.48 | 1,408,886,863.97 |
| Expenditure | 2022 |  |  |
|  | Appropriations | Allotment | Appropriations |
| Personal Services | 538,738,699.02 | 480,186,570.17 | 480,186,570.17 |
| Maintenance and Other Operating Expenses | 747,745,696.12 | 701,552,071.50 | 696,137,010.70 |
| Capital Outlay | 543,767,848.89 | 543,061,741.58 | 130,523,745.88 |
| Total | 1,830,252,244.03 | 1,724,800,383.25 | 1,306,847,326.75 |

- Auditor’s Opinion on the Financial Statements

The Auditor rendered a qualified opinion on the fairness of presentation of the financial position of the City Government of Panabo, Davao del Norte  as at  December 31, 2023, and its financial performance and cash flows for the year then ended due to erroneous/non recording of affected accounts totaling P20,622,739.98.

- Summary of Significant Observations and Recommendations

Presented below are significant audit observations and corresponding recommendations, the details of which and the other audit observations are presented in Part II of this report:

- Low utilization of LDRRM Fund at 42.44 percent or P66.886 million only, out of P157.617 million total available funds from the 70% mitigation fund and prior years’ unexpended balances caused by the delay and non-implementation of LDDRM PPAs programmed for CY2023 undermines the City’s objectives to strengthen its capacity to build disaster resilience and enhance disaster preparedness and response capabilities.

We recommended to the City Mayor the following course of actions:

- The CDRRM Council and CDRRM Office to conduct an evaluation and reassessment of the delayed and unimplemented LDDRM PPAs and formulate an action plan/ strategies on how to fast track its completion and to avoid its recurrence; and,

- The CDRRM Office, City Planning and Development Office and the Proponent/Implementing Offices to meticulously plan and propose LDRRM PPAs that are attainable and implementation ready within the budget year to prevent delays in the implementation and achieve optimal utilization of the fund.

- Suspension and Extension orders for various infrastructure projects amounting to P677,139,090.00 funded under LGSF-Assistance to Cities, LGSF- Support to Barangay Development Program (NTF-ELCAC), and Locally Funded Projects were rendered doubtful due to incomplete documentary requirements to support the validity and reasonableness of its approval as provided under Annex “D” of the Revised IRR of RA No. 9184 of 2016.

We restated our prior years’ recommendations to the City Mayor that:

a.	The City Engineering Office submit the necessary documents to support the validity and reasonableness of the approval of time suspensions and extensions, such as but not limited to:

- Documentary evidence of the existence of special circumstances to be considered for contract time suspensions and extensions under Item 9 and Item 10 of Annex “D” of Revised IRR of 2016 of RA No. 9184

- Proof of notification by the contractor to the Procuring Entity that:

•	the occurrence of the special circumstances merits the extension of its contract by citing the affected activities in the POW, and

•	it had done so before the expiration of the contract and within thirty (30) calendar days after the start of the special circumstance has arisen

- Revised PERT-CPM Network showing that affected activities fall within the critical path;

b.	The City Engineering Office prepare the required PERT/CPM network of the project activities as an attachment to the POW and include an estimate on the /unworkable days to arrive at a realistic basis of the total contract time of the project and avoid incurrence of unnecessary delays.

- Deficiencies in the internal control and unclear policy/ guidelines for the grant of financial assistance to individuals resulted to unreliable validation of beneficiaries, varying amount of cash assistance granted, operational inefficiencies and difficulty in monitoring and evaluation of accountability, thus, exposes government funds to possible misuse.

We recommended to the City Mayor the following course of actions:

- City Social Welfare and Development Office (CSWDO) and City Mayor’s Office (CMO) to conduct re-assessment of the existing guidelines and procedures on the grant of 18 types of financial assistance to individuals, to have it authorized through an SP Ordinance, and provide specific criteria (for each type) on the following:

- Qualified beneficiaries

- Documentary Requirements

- Conditions to qualify for financial assistance

- Parameters to quantify the amount to be granted

- Expected processing time

- Office and the position of personnel responsible for each procedures

- Summary of Suspensions, Disallowances and Charges as at Year-End

| NS/ND/NC | Balance as at Dec. 31, 2022 | This Period (Jan. 1 to Dec. 31 2023) |  | Balance as at Dec. 31, 2023 |
| --- | --- | --- | --- | --- |
|  |  | NS/ ND/ NC | NSSDC |  |
| Notice of Suspension | 0.00 | 0.00 | 0.00 | 0.00 |
| Notice of Disallowance | 7,890,218.61 | 0.00 | 129,208.00 | 7,761,010.61 |
| Notice of Charge | 0.00 | 0.00 | 0.00 | 0.00 |
| Total | 7,890,218.61 | 0.00 | 129,208.00 | 7,761,010.61 |

During the year, the Team issued Notice of Settlement of Suspension, Disallowances and Charges amounting to P129,208.00, leaving an outstanding balance of P7,761,010.61 as at December 31, 2023.

- Implementation of Prior Years’ Audit Recommendations

Of the one hundred twenty-seven (127) audit recommendations embodied in CYs 2015 to 2022 Annual Audit Reports, seventy-eigth (78) or 61.16% were fully implemented, while forty-nine (49) or 38.58 % remained not implemented. Out of the seventy-eigth (78) implemented recommendations, four (4) or 5.13% thereof were closed while out of the forty-nine (49) not implemented recommendations, thirty-five (35) or 71.43% thereof were Reiterated/ Restated/ Revised in Part II of this audit report.